## Slide 1: Crowd Canvass Sprint Update
Shayne Burns,
Ramzi Carter,
Wylie Frydrychowicz,
Max Rothweiler, &
Hannibal Santiago

## Slide 2: Goals for Past 2 Week Sprint
Catch up on the 2 goals we missed
  QR code / Survey collection page
  Analysis graphs
Ability to pinpoint events from the database on the map
Create a page where volunteers can sign up for events
Create a page where volunteers can view events that they signed up for

## Slide 3: Past 2 Week Sprint Results
Ability to pinpoint events from the database on the map
UI enhancements
Google Forms tutorial page (new scope for survey analysis)

## Slide 4: Goals for Final Demo
Volunteers can view events they signed up for
Survey links appears for volunteers
Volunteers can sign up for specific events
Continue improving UI
Finish Code Documentation

## Slide 5: Live Demo
Web Application Link:
https://crowdcanvass.web.app/