## Slide 1: Crowd Canvass Sprint Update
Shayne Burns,
Ramzi Carter,
Wylie Frydrychowicz,
Max Rothweiler, &
Hannibal Santiago

## Slide 2: Goals for Past 2 Week Sprint
Ability to create surveys and have them stored in the database
Ability to reset account password
Continue working on UI overhaul with BootStrap3
Research geolocation feature (google maps)

## Slide 3: Past 2 Week Sprint Results
Events can be created and stored in database
Users can change password through a reset button that generates an automatic email providing instructions
UI overhaul continuation including a bootstrap implementation and dynamic scaling
Researched potential APIs (places, geolocation, and directions) for using Google map's features

## Slide 4: Goals for Next 2 Weeks
Ability to create surveys and store information in database
Ability to generate QR code and link for surveys
Generate graphs from survey data on analysis page
Show upcoming canvass events on interactive map
Create a "Contact Us" page

## Slide 5: Live Demo
Web Application Link:
https://crowdcanvass.web.app/